PRODUCT REQUIREMENTS DOCUMENT

Cycling Route Viewer

Embedded map widget to replace Strava iframe on Squarespace travel log pages

Draft

| Author | — |
| --- | --- |
| Date | March 2026 |
| Version | 1.0 |
| Platform | Squarespace (Personal / legacy plan) |
| Stack | Leaflet.js + GPX + GitHub Pages iframe |

## 1. Overview

This document defines the requirements for a lightweight cycling route viewer to be embedded in Squarespace travel log pages. The viewer replaces the existing Strava iframe embed, which includes unwanted photos and supplementary detail. The replacement will show only a zoomable route map and a concise stats bar.

|  | The finished widget is a self-contained HTML file hosted on GitHub Pages, embedded into each Squarespace page via an Embed Block (iframe). No Squarespace plan upgrade is required. |
| --- | --- |

## 2. Problem Statement

The current Strava widget iframe displays the route alongside activity photos, kudos, follower links, and other Strava-specific UI. This creates visual noise that is inconsistent with the minimal aesthetic of the travel log and diverts the reader's attention away from the written content.

The required solution is a focused, embeddable map component that shows only the GPS route and key ride statistics.

## 3. Goals

| Goal | Description |
| --- | --- |
| Clean presentation | Show only the route and stats — no social features, photos, or third-party branding |
| Works on Personal plan | Uses an Embed Block (iframe), which is available on all Squarespace plans |
| Mobile friendly | Map and stats bar render correctly on phone and tablet viewports |
| Free to run | No API keys, no paid services, no usage caps |
| Repeatable workflow | Author can produce a new embed for each ride in a few minutes |

## 4. Non-Goals

- No turn-by-turn navigation or routing features

- No real-time or live tracking

- No user authentication or Strava API integration

- No elevation profile chart (can be considered in a future version)

- No comments, social sharing, or likes

## 5. Users

There are two user types for this product:

| User | Description |
| --- | --- |
| Author | The site owner, who exports GPX files from Strava, creates the HTML embed file, uploads it to GitHub, and adds the iframe to each travel log page in Squarespace |
| Reader | A visitor to the travel log who views the embedded map, zooms in on the route, and reads the stats bar |

## 6. Functional Requirements

### 6.1  Map Display

- Renders an interactive map using Leaflet.js loaded from CDN

- Uses OpenStreetMap tiles (no API key required)

- Displays the GPS route as a polyline in a configurable colour

- Shows a start marker (green dot) and end marker (styled dot) on the route

- Auto-fits the map viewport to the bounds of the route on load

- Supports zoom in / zoom out via buttons and scroll wheel on desktop

- Supports pinch-to-zoom on mobile

### 6.2  Stats Bar

- Displayed directly below the map in a fixed horizontal bar

- Shows four fields: Distance, Moving Time, Elevation Gain, Average Speed

- Values are read from the GPX file automatically — no manual entry

- Units are metric (km, m, km/h)

### 6.3  Mobile Behaviour

- Map displays a 'Use two fingers to move the map' overlay when a single touch is detected, preventing scroll conflict with the page

- Stats bar stacks or remains legible at narrow viewport widths

- Iframe height is set to a value that avoids cropping on typical mobile screen sizes (recommended: 500px minimum)

### 6.4  Embed & Hosting

- Each ride is a single self-contained HTML file

- GPX data is either embedded inline in the HTML or loaded from the same GitHub repository

- File is hosted on GitHub Pages (free, public)

- Squarespace page embeds the file via an Embed Block using the GitHub Pages URL

## 7. Technical Approach

| Component | Technology | Notes |
| --- | --- | --- |
| Map renderer | Leaflet.js 1.9.x | Loaded from cdnjs CDN |
| GPX parsing | leaflet-gpx plugin | Loaded from CDN; parses track points and metadata |
| Map tiles | OpenStreetMap | Free, no API key, no usage cap |
| Hosting | GitHub Pages | Free static file hosting; public URL usable in iframe |
| Embed method | Squarespace Embed Block | Accepts any iframe URL; available on all plans |

## 8. Author Workflow (Per Ride)

The following steps are followed each time a new travel log entry is published:

- Export the ride as a GPX file from Strava (Activity > Export GPX)

- Copy the ride's HTML template file and rename it for the ride (e.g. day-12-alps.html)

- Replace the GPX file reference in the HTML with the new file, or paste inline GPX data

- Update the stats bar values if not auto-parsed, or verify auto-parsed values are correct

- Commit the HTML (and GPX if separate) to the GitHub repository

- GitHub Pages publishes the file automatically; copy the public URL

- In Squarespace, add an Embed Block to the travel log page and paste the GitHub Pages URL

- Preview on desktop and mobile, adjust iframe height in Squarespace if needed

## 9. Constraints & Assumptions

| Constraint | Detail |
| --- | --- |
| Squarespace plan | Author is on the legacy Personal plan. JavaScript code blocks are not available. The solution must use Embed Blocks only. |
| No backend | The solution is entirely static. No server, database, or build process is required. |
| GPX as source | All rides are assumed to be available as GPX exports from Strava. Other formats (FIT, TCX) are out of scope. |
| One file per ride | Each travel log page has exactly one route. Multi-stage or multi-route days are out of scope for v1. |
| GitHub account | Author has or will create a free GitHub account to host files on GitHub Pages. |

## 10. Success Criteria

The project is considered complete when:

- A working HTML template exists that renders a GPX route on a Leaflet map with a stats bar

- The template is hosted on GitHub Pages and loads correctly when accessed via its public URL

- The embed displays correctly in a Squarespace Embed Block on desktop and mobile

- The author can produce a new embed for a new ride in under 10 minutes

- The viewer contains no Strava branding or social features

## 11. Future Considerations

- Elevation profile chart displayed below the stats bar

- Multiple day/segment support for multi-stage tours

- Custom map tile style (e.g. cycling-specific tiles from Thunderforest)

- Automated GPX parsing script to further reduce per-ride setup time

- Upgrade to Squarespace Core plan to allow inline JavaScript, removing the GitHub Pages hosting step

## 12. Github

How it works

You create a single GitHub repository, something like cycling-travels, and enable GitHub Pages on it. GitHub Pages then publishes everything in that repo as a live website at a URL like https://yourusername.github.io/cycling-travels/.

Each ride is just a file you add to that repo:

cycling-travels/

day-01-lausanne-to-geneva.html

day-02-geneva-to-chamonix.html

day-03-chamonix-to-martigny.html

Each file gets its own public URL automatically:

https://yourusername.github.io/cycling-travels/day-01-lausanne-to-geneva.html

That's the URL you paste into the Squarespace Embed Block on the corresponding travel log page.